Statement of Work

NetSuite -- Salesforce Integration

Rogue & Co., LLC

Effective Date: April 2026

| DataSkate LLC Kailash Kumar Chanda Co-Founder, VP Integration & Automation kailash@dataskate.ai ¦ contracts@dataskate.ai 186 Princeton Hightstown Rd, Bldg 4, Suite 17 West Windsor, NJ 08550 | Rogue & Co., LLC |
| --- | --- |

1. Engagement Summary

DataSkate will design, configure, and deliver a Celigo Integration-powered integration connecting Salesforce and Netsuite — to Sync Orders,Product ,Price,Customer,Inventory,Goals,Account Yearly Sales Amount

| Timeline | 10-14 Weeks |
| --- | --- |
| Fee | 16000$ USD |
| Payment terms | $8000USD on Signatures $8000USD on UAT HandOff |
| Delivery | Fully remote. Senior-only practitioners. |

2. Scope of Work

Scope is based on the technical discovery call conducted April 27th, 2026.

| Integration | Direction | Pattern | Tool / Technology |
| --- | --- | --- | --- |
| Customer Sync(Account + Contact) | Bi-Directional | Real-time or Scheduled | NetSuite REST API (via Celigo) |
| Inventory Sync | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| Sales Team Sync | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| GOAL Sync | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| Customer Yearly Sales Amount | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| Sales Order Sync | Salesforce → NetSuite | Real-time or Scheduled | NetSuite REST API (via Celigo) |
| NetSuite Order Sync | NetSuite → Salesforce | REST Push + Platform Event | NetSuite REST API (via Celigo) |
| Territory Auto-Refresh | NetSuite → Salesforce | REST Upsert (Nightly) | NetSuite REST API (via Celigo) |
| Product Sync | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| Price Sync | NetSuite → Salesforce | Scheduled | NetSuite REST API (via Celigo) |
| Forecast Sync | Salesforce → NetSuite | Scheduled | NetSuite REST API (via Celigo) |
| Note Sync | Salesforce → NetSuite | Scheduled | NetSuite REST API (via Celigo if it supports) |

| Included in fixed fee - Field mapping data dictionary - Error handling and alerting - End-to-end UAT support - Admin walkthrough (2 hrs) - Integration runbook | Not in scope - Inventory calculation to be handled at NetSuite - Post-go-live managed support (separate SOW) |
| --- | --- |

3. Milestones, Deliverables & Payment

| Milestone | Payment |
| --- | --- |
| On Signatures | $8000USD |
| On UAT HandOff | $8000USD |

4. Assumptions & Client Responsibilities

DataSkate's fee and timeline are based on the following Any request that will be considered as change Request if it requires more than 3 hrs of effort.

| DataSkate commits to: | LBP commits to: |
| --- | --- |
| - Kailash Kumar Chanda as engagement lead for the full engagement - Written discovery report by end of Week 2 - Written milestone package + acceptance checklist at each milestone - Prompt written notice of any risk to the delivery timeline - Responding to Change Requests within 3 business days - No Custom Development inside NetSuite will be handled by Dataskate - 30 Days Defect Support for any defects in UAT which are surfaced post go-live | - Salesforce OAuth credentials delivered by Week 1 Day 1 - NetSuite API access (read + write) granted to DataSkate by Week 1 - Sample Requests - Sandbox access with sample data - Celigo Access to DataSkate by Week 2 - Written UAT acceptance or feedback within 5 business days of each milestone - No mid-engagement changes to scope - Any custom Development on NetSuite will be handled by LBP - DataSkate's fee and timeline are based on the following. Any request that will be considered as change Request if it requires more than 3 hrs of effort. |

5. Terms

Engagement term: 10-14 Weeks weeks from the Effective Date, beginning Week 1 of Phase 1. Either party may extend by mutual written agreement.

Fixed fee: The fee covers all professional services in Section 2 any minor adjustment to the scope in Section 2 will not attract any fees. Salesforce, celigo license, and any third-party software are LBP's responsibility

Change Control: Any change to scope, timeline, or fee requires a signed Change Order. DataSkate will not perform out-of-scope work without one. DataSkate will respond to any Change Request within 3 business days.

Acceptance: LBP provides written acceptance within 5 business days of each milestone submission. If no response is received within 10 business days, the milestone is deemed accepted.

Termination for Convenience: Either party may terminate with 30 days written notice. LBP pays for all work completed through the termination date plus a 2-week transition period at the same daily rate.

Termination for Cause: Either party may terminate for material breach with 30 days written notice if the breach remains uncured within the notice period.

Delivery: All services delivered remotely. Working hours: Monday–Friday 6:00am–2:30pm ET.

Subcontractors: DataSkate may use subcontractors with prior written notice to LBP. DataSkate remains fully responsible for all subcontractor performance and delivery quality.

Data & Confidentiality: Each party will treat the other's confidential information (including this SOW, pricing, and data accessed during delivery) as strictly confidential and will not disclose it to third parties without prior written consent.

Limitation of Liability: DataSkate's total liability under this SOW shall not exceed the total fees paid by LBP in the 3 months preceding the claim. Neither party shall be liable for indirect, incidental, or consequential damages.

General: This SOW may be signed in counterparts, including electronic signature. In the event of conflict between this SOW and any prior agreement, this SOW controls.

6. Acceptance and Signature

By signing below, both parties agree to the scope, fees, timeline, and terms set forth in this Statement of Work.

| Rogue & Co., LLC Authorizing Signature Name Title Date |  | DataSkate LLC Authorizing Signature Kailash Kumar Chanda Name Co-Founder, VP Integration & Automation Title Date |
| --- | --- | --- |